🔧 PHASE 1A: V2 Transaction Slide Integration Prompt

Branch: feature/phase-1a-transaction-v2-slides
Timeline: 1-2 days
Status: In Progress (Phase 2 Pending)

📋 MISSION STATEMENT

Integrate v2 Transaction slides (Edit, Duplicate, Warning) into Phase 1 Money Flow 3 UI.
Replace the black "+ Add" button with v2 button design, add slide forms with smart validation, and integrate Edit/Duplicate actions into the transaction table's Action column.

🎯 PHASE 1A DELIVERABLES

Task 1: Replace "+ Add" Button

- [ ] Remove black button at top-right of transaction table

- [ ] Replace with v2 button design (style from Money Flow v2)

- [ ] Button trigger: Opens "Add Transaction" slide

- [ ] Placement: Same location (keep UX consistency)

Task 2: Create Transaction Slides (3 slides)

- [ ] Add Slide: Form for new transaction

- [ ] Edit Slide: Form for editing existing transaction

- [ ] Duplicate Slide: Form for duplicating with pre-filled data

- [ ] Warning Slide: Alerts when unsaved changes + close/focus out

Task 3: Integrate Action Column

- [ ] Add "Action" column to transaction table (rightmost)

- [ ] Pen Icon: Click → Opens Edit slide (pre-filled with txn data)

- [ ] Duplicate Icon: Click → Opens Duplicate slide (pre-filled with txn data)

- [ ] Trash Icon: Already exists, keep as-is

Task 4: Customize Columns Feature

- [ ] Check if customizeColumns() function exists in codebase

- [ ] If YES: Add icon to Action column header (≡ icon)

- [ ] If NO: Skip this task, note in PR

Task 5: Warning Slide Logic

- [ ] Detect unsaved changes in Add/Edit/Duplicate slides

- [ ] Trigger warning if user closes/focuses out without saving

- [ ] Use app-style dialog (NOT browser confirm)

- [ ] Only confirm on explicit action (close button click)

💻 CODE STRUCTURE

File Organization

src/
├─ components/
│ ├─ Transaction/
│ │ ├─ TransactionTable.tsx (MODIFY: add Action column + buttons)
│ │ ├─ TransactionSlides/
│ │ │ ├─ AddTransactionSlide.tsx (NEW)
│ │ │ ├─ EditTransactionSlide.tsx (NEW)
│ │ │ ├─ DuplicateTransactionSlide.tsx (NEW)
│ │ │ ├─ WarningSlide.tsx (NEW)
│ │ │ └─ useTransactionSlideState.ts (NEW: state management)
│ │ └─ TransactionForm.tsx (MODIFY: form logic for all slides)
│ └─ UI/
│ ├─ Button.tsx (use v2 design)
│ ├─ Icons/
│ │ ├─ PenIcon.tsx (edit)
│ │ ├─ DuplicateIcon.tsx (duplicate)
│ │ └─ CustomizeIcon.tsx (columns)
│ └─ Dialog.tsx (for Warning slide)
└─ hooks/
└─ useUnsavedChanges.ts (NEW: track form changes)

🎨 SLIDE SPECS (v2 Design)

1. Add Transaction Slide

┌─────────────────────────────────────┐
│ ✕ Add Transaction [background] │
├─────────────────────────────────────┤
│ │
│ Form Fields: │
│ • Date picker │
│ • Amount input (required) │
│ • Category dropdown (required) │
│ • Account dropdown (required) │
│ • Note textarea (optional) │
│ • Tags input (optional) │
│ │
│ [Cancel Button] [Save Button] │
│ │
└─────────────────────────────────────┘

Triggers:

- Click "+ Add" button → Open this slide

- Submit form → Save transaction + Close slide

- Click Cancel → Check warning (if changes exist)

2. Edit Transaction Slide

┌─────────────────────────────────────┐
│ ✕ Edit Transaction [background] │
├─────────────────────────────────────┤
│ │
│ Form Fields (pre-filled): │
│ • Date picker [existing date] │
│ • Amount input [existing amount] │
│ • Category dropdown [existing] │
│ • Account dropdown [existing] │
│ • Note textarea [existing] │
│ • Tags input [existing] │
│ │
│ [Cancel Button] [Update Button] │
│ │
└─────────────────────────────────────┘

Triggers:

- Click Pen icon in Action column → Open with txn data

- Submit form → Update transaction + Close slide

- Click Cancel → Check warning (if changes exist)

3. Duplicate Transaction Slide

┌─────────────────────────────────────┐
│ ✕ Duplicate Transaction [background]│
├─────────────────────────────────────┤
│ │
│ Form Fields (pre-filled): │
│ • Date picker [today's date] │
│ • Amount input [same amount] │
│ • Category dropdown [same category]│
│ • Account dropdown [same account] │
│ • Note textarea [same note] │
│ • Tags input [same tags] │
│ │
│ [Cancel Button] [Duplicate Button] │
│ │
└─────────────────────────────────────┘

Special Logic:

- Pre-fill all fields from original txn

- Auto-set Date to today (for fresh transaction)

- Submit button label: "Duplicate to Save" (NOT "Save")

Triggers:

- Click Duplicate icon in Action column → Open with txn data

- Submit form → Create new txn + Close slide

- Click Cancel → Check warning (if changes exist)

4. Warning Slide (Unsaved Changes)

┌─────────────────────────────────────┐
│ ⚠ Unsaved Changes [background] │
├─────────────────────────────────────┤
│ │
│ You have unsaved changes. │
│ Do you want to discard them? │
│ │
│ [Keep Editing] [Discard Changes] │
│ │
└─────────────────────────────────────┘

Trigger Logic:

- Detect when form data differs from saved data

- Show when: Close button clicked OR Focus out OR Close icon clicked

- Only on Add/Edit/Duplicate slides

- Use app-style dialog (NOT browser window.confirm())

- Actions:

  - "Keep Editing" → Return to form

  - "Discard Changes" → Close slide without saving

📝 IMPLEMENTATION CHECKLIST

Step 1: Button Replacement

- [ ] Locate black "+ Add" button in TransactionTable.tsx

- [ ] Remove or hide black button

- [ ] Import v2 Button component

- [ ] Create new "+ Add" button with v2 styling

- [ ] Wire onClick to open Add slide

- [ ] Test button appearance (matches v2 design)

Step 2: Create Slide Components

- [ ] Create AddTransactionSlide.tsx (copy structure below)

- [ ] Create EditTransactionSlide.tsx (copy structure below)

- [ ] Create DuplicateTransactionSlide.tsx (copy structure below)

- [ ] Create WarningSlide.tsx (copy structure below)

- [ ] Create useTransactionSlideState.ts (state hook)

- [ ] Create useUnsavedChanges.ts (track changes)

Step 3: Form Integration

- [ ] Modify TransactionForm.tsx to accept mode prop (add/edit/duplicate)

- [ ] Add mode-specific label logic (Submit vs Update vs Duplicate to Save)

- [ ] Add mode-specific validation

- [ ] Add pre-fill logic for Edit/Duplicate modes

- [ ] Test form submission with API call

Step 4: Action Column Integration

- [ ] Add new "Action" column to table header

- [ ] Create ActionCell component with Pen + Duplicate + Trash icons

- [ ] Wire Pen icon click → Edit slide

- [ ] Wire Duplicate icon click → Duplicate slide

- [ ] Test icon clicks open correct slides with data

Step 5: Customize Columns (Conditional)

- [ ] Search codebase for customizeColumns function

- [ ] If exists:

  - [ ] Add icon (≡) to Action column header

  - [ ] Wire icon click to customize feature

- [ ] If not exists:

  - [ ] Note in PR: "customizeColumns function not found"

  - [ ] Mark task as "Skipped - Feature Not Available"

Step 6: Warning Slide

- [ ] Create WarningSlide.tsx component

- [ ] Integrate into Add/Edit/Duplicate slides

- [ ] Add change detection logic (useUnsavedChanges hook)

- [ ] Test warning appears on close

- [ ] Test warning appears on focus out

- [ ] Test "Keep Editing" returns to form

- [ ] Test "Discard Changes" closes slide

Step 7: Testing

- [ ] Add transaction via slide (form submit)

- [ ] Edit transaction via slide (update)

- [ ] Duplicate transaction via slide (new entry)

- [ ] Close slide with changes → Warning appears

- [ ] Submit form → No warning, close slide

- [ ] Cancel with no changes → Close immediately

- [ ] Check console for errors

- [ ] Check TypeScript types (no any)

🔗 DATA FLOW

Add Transaction Flow

User clicks "+ Add"
↓
Open AddTransactionSlide
↓
Form inputs: date, amount, category, account, note, tags
↓
User clicks "Save"
↓
Validate fields (amount, category, account required)
↓
Call API: POST /api/transactions (with form data)
↓
Success → Close slide + Refresh table
↓
Error → Show error message + Keep slide open

Edit Transaction Flow

User clicks Pen icon
↓
Open EditTransactionSlide (pass txn ID + data)
↓
Pre-fill form with existing data
↓
User modifies fields
↓
User clicks "Update"
↓
Validate fields
↓
Call API: PATCH /api/transactions/{id} (with updated data)
↓
Success → Close slide + Refresh table
↓
Error → Show error message + Keep slide open

Duplicate Transaction Flow

User clicks Duplicate icon
↓
Open DuplicateTransactionSlide (pass original txn data)
↓
Pre-fill form (Date = today, others = original)
↓
User modifies fields (optional)
↓
User clicks "Duplicate to Save"
↓
Validate fields
↓
Call API: POST /api/transactions (new txn, not copy of ID)
↓
Success → Close slide + Refresh table
↓
Error → Show error message + Keep slide open

Warning Detection Flow

User in Add/Edit/Duplicate slide
↓
Any field changes → Mark as "unsaved"
↓
User clicks Close (✕) OR Focus out OR Close button
↓
Check: Has unsaved changes?
├─ YES → Show Warning slide
│ ├─ "Keep Editing" → Return to form
│ └─ "Discard Changes" → Close original slide
└─ NO → Close immediately (no warning)

💻 CODE TEMPLATES

Template 1: useTransactionSlideState Hook

// src/hooks/useTransactionSlideState.ts

import { useState } from 'react';
import type { Transaction } from '@/types/transaction';

export type SlideMode = 'add' | 'edit' | 'duplicate' | 'warning';

interface SlideState {
mode: SlideMode | null;
isOpen: boolean;
selectedTransaction: Transaction | null;
showWarning: boolean;
}

const initialState: SlideState = {
mode: null,
isOpen: false,
selectedTransaction: null,
showWarning: false,
};

export function useTransactionSlideState() {
const [state, setState] = useState<SlideState>(initialState);

const openAddSlide = () => {
  setState({
    ...state,
    mode: 'add',
    isOpen: true,
    selectedTransaction: null,
  });
};

        const openEditSlide = (transaction: Transaction) => {
  setState({
    ...state,
    mode: 'edit',
    isOpen: true,
    selectedTransaction: transaction,
  });
};

        const openDuplicateSlide = (transaction: Transaction) => {
  setState({
    ...state,
    mode: 'duplicate',
    isOpen: true,
    selectedTransaction: transaction,
  });
};

        const showWarningSlide = () => {
  setState((prev) => ({
    ...prev,
    showWarning: true,
  }));
};

        const closeWarningSlide = () => {
  setState((prev) => ({
    ...prev,
    showWarning: false,
  }));
};

        const closeSlide = () => {
  setState(initialState);
};

        return {
  state,
  openAddSlide,
  openEditSlide,
  openDuplicateSlide,
  showWarningSlide,
  closeWarningSlide,
  closeSlide,
};

}

Template 2: useUnsavedChanges Hook

// src/hooks/useUnsavedChanges.ts

import { useEffect, useState } from 'react';
import type { Transaction } from '@/types/transaction';

interface FormData {
date: string;
amount: number;
category: string;
account: string;
note: string;
tags: string[];
}

export function useUnsavedChanges(
formData: FormData,
originalData: Transaction | null,
onWarning: () => void
) {
const [hasChanges, setHasChanges] = useState(false);

useEffect(() => {
  if (!originalData) {
    // Add mode: any input = changes
    const hasAnyData =
      formData.amount !== 0 ||
      formData.category !== '' ||
      formData.account !== '';
    setHasChanges(hasAnyData);
    return;
  }

          // Edit/Duplicate mode: compare with original
  const isDifferent =
    formData.date !== originalData.date ||
    formData.amount !== originalData.amount ||
    formData.category !== originalData.category ||
    formData.account !== originalData.account ||
    formData.note !== originalData.note ||
    formData.tags.join(',') !== (originalData.tags || []).join(',');

          setHasChanges(isDifferent);
}, [formData, originalData]);

        const handleBeforeClose = (callback: () => void) => {
  if (hasChanges) {
    onWarning();
  } else {
    callback();
  }
};

        const confirmDiscard = () => {
  setHasChanges(false);
};

        return {
  hasChanges,
  handleBeforeClose,
  confirmDiscard,
};

}

🧪 TEST CASES

Test Suite 1: Add Transaction

✓ Button render with v2 style
✓ Click button opens Add slide
✓ Form fields visible and empty
✓ Submit with valid data → API call
✓ API success → Close slide + Table refreshes
✓ API error → Show error message + Slide stays open
✓ Close with changes → Warning appears
✓ Close without changes → Slide closes immediately

Test Suite 2: Edit Transaction

✓ Pen icon visible in Action column
✓ Click icon opens Edit slide
✓ Form pre-filled with txn data
✓ Submit with changes → API call (PATCH)
✓ API success → Close slide + Table refreshes
✓ API error → Show error message + Slide stays open
✓ Cancel with changes → Warning appears
✓ Cancel without changes → Slide closes

Test Suite 3: Duplicate Transaction

✓ Duplicate icon visible in Action column
✓ Click icon opens Duplicate slide
✓ Form pre-filled (Date=today, others=original)
✓ Submit button says "Duplicate to Save"
✓ Submit → API call (POST, NOT PATCH)
✓ API success → Close slide + New txn in table
✓ API error → Show error message + Slide stays open
✓ New txn has different ID than original

Test Suite 4: Warning Slide

✓ Warning slide appears on unsaved close
✓ "Keep Editing" returns to form
✓ "Discard Changes" closes slide
✓ Warning appears on focus out
✓ Warning appears on close button click
✓ No warning on submit (changes saved)
✓ No warning on close without changes
✓ Warning slide uses app dialog (not browser)

🔄 API INTEGRATION

Create Transaction

POST /api/transactions

Request Body:
{
"date": "2026-01-18",
"amount": 50.00,
"category": "food",
"account": "checking",
"note": "Lunch",
"tags": ["meals"]
}

Response:
{
"id": "txn_123",
"date": "2026-01-18",
"amount": 50.00,
"category": "food",
"account": "checking",
"note": "Lunch",
"tags": ["meals"],
"createdAt": "2026-01-18T10:30:00Z"
}

Update Transaction

PATCH /api/transactions/{id}

Request Body:
{
"date": "2026-01-18",
"amount": 55.00,
"category": "food",
"account": "checking",
"note": "Lunch (updated)",
"tags": ["meals", "restaurant"]
}

Response:
{
"id": "txn_123",
"date": "2026-01-18",
"amount": 55.00,
"category": "food",
"account": "checking",
"note": "Lunch (updated)",
"tags": ["meals", "restaurant"],
"updatedAt": "2026-01-18T10:35:00Z"
}

📋 PR REQUIREMENTS

Before Submitting PR:

- [ ] All TypeScript errors resolved (npm run type-check)

- [ ] ESLint passes (npm run lint)

- [ ] Tests pass (npm run test)

- [ ] Console warnings/errors cleared

- [ ] Slides work in all modes (add/edit/duplicate)

- [ ] Warning slide works on close/focus out

- [ ] Action column visible with icons

- [ ] Pen icon opens Edit slide (pre-filled)

- [ ] Duplicate icon opens Duplicate slide (pre-filled)

- [ ] Button matches v2 design

- [ ] Form submit integrates API call

- [ ] Check if customizeColumns exists (document in PR)

PR Description Template:

Phase 1A: V2 Transaction Slides Integration

Changes

- Replaced "+ Add" button with v2 design

- Added Add/Edit/Duplicate transaction slides

- Integrated Action column with Pen/Duplicate/Trash icons

- Added warning slide for unsaved changes

- Created useTransactionSlideState hook

- Created useUnsavedChanges hook

Testing

- [x] Add transaction works

- [x] Edit transaction works

- [x] Duplicate transaction works

- [x] Warning slide appears on close

- [x] All TypeScript types valid

- [x] No console errors

Notes

- customizeColumns function: [FOUND / NOT FOUND]

- v2 button style location: src/components/Button.tsx

- All slides use app-style dialog (not browser confirm)

Blocked By

- None

Next Steps

- Phase 2: Design system tokens

❓ FAQ & TROUBLESHOOTING

Q: Warning slide won't close on "Discard Changes"?

A: Ensure confirmDiscard() is called in useUnsavedChanges
Check state update in closeSlide() function
Verify event handlers are wired correctly

Q: Form not pre-filling in Edit slide?

A: Check selectedTransaction is passed to EditTransactionSlide
Verify useEffect runs on mount with correct dependency array
Log selectedTransaction to console for debugging

Q: API not called on submit?

A: Check form validation passes (no early return)
Verify API endpoint is correct in request
Check headers (Content-Type, Authorization)
Log form data before API call

Q: Duplicate button label not changing?

A: Check mode === 'duplicate' in form component
Verify button label logic uses mode prop
Check slide component passes correct mode

Q: customizeColumns not found?

A: Search all files: grep -r "customizeColumns" src/
If not found, skip Task 4, note in PR
If found, add icon to Action column header

🚀 NEXT STEPS

Day 1-2:

- [ ] Create all slide components

- [ ] Create hooks (useTransactionSlideState, useUnsavedChanges)

- [ ] Wire Add button → Add slide

- [ ] Test Add slide form submission

Day 2-3:

- [ ] Add Action column to table

- [ ] Create Edit slide + Pen icon integration

- [ ] Create Duplicate slide + Duplicate icon integration

- [ ] Test Edit and Duplicate slides

Day 3:

- [ ] Implement Warning slide

- [ ] Test warning on close/focus out

- [ ] Check customizeColumns function

- [ ] Final testing and bug fixes

Ready for PR:

- [ ] All tests passing

- [ ] No console errors

- [ ] All TypeScript types valid

- [ ] PR description complete

- [ ] Ready to merge

📞 SUPPORT

Stuck on something?

- Check FAQ & TROUBLESHOOTING section above

- Check CODE TEMPLATES for reference

- Review DATA FLOW diagrams

- Check TEST CASES for expected behavior

- Log data to console for debugging

End of Phase 1A Prompt
Created: January 18, 2026
Status: Ready for Implementation

</CANVAS_NEW_STR>